# Status Report #3 - Group 7

# Team members

- Valentin Weichsel -> Project Manager

- Pourassad Mohammadhossein

- Anna Ferrari

Yehia Assi notified us about not participating in the project.

# What has been done

- Annotations of extracted images in CVAT (Mo, Anna)

- Research and Development of augmentation methods for Phase 1b (Valentin)

# Problems

- Bad results in Phase1b, worse than baseline

# What is planned

- Further work on choosing good training Parameters and augmentation methods for phase 1b

- Research into choosing/building a good model for phase 1b

- More image annotation, automated and manual